# Krevia Sprint 7.17 — Phase 5

Remaining Steps Verification Audit

Generated: 2026-10-16

# 1. Executive Verdict

PASS WITH BLOCKERS

Every executable Phase 5 requirement was independently re-verified with real tests against a real local database and found correct, after fixing one additional real defect this audit itself found (GET /recruitment/applications/:applicationId was still returning unmasked contact fields — missed on the original Phase 5 pass). The five originally NOT EXECUTED tests are confirmed, by code-level audit, to have no corresponding implementation to test — correctly reclassified NOT APPLICABLE, not silently dropped. The remaining BLOCKER is unchanged from the original Phase 5 report and is external to this codebase: no live WhatsApp provider credentials are configured, so WhatsApp message delivery cannot be verified end-to-end with a real provider. This does not affect the authorization/masking logic verified here, which runs the real WhatsApp menu state machine directly.

# 2. New Defect Found and Fixed by This Audit

Finding: GET /recruitment/applications/:applicationId (RecruitmentResumeService.getApplication, used by the website's api.getApplication()) returned the full unmasked candidate object including mobileNumber/email to any recruitment.candidates.review holder, with no recruitment.candidates.contact check at all. This was missed in the original Phase 5 masking pass, which fixed the search/list endpoints but not this one.

Severity: HIGH — same class of defect as the original Phase 5 finding, same violation of 'never rely on hidden UI controls for security.'

Fix: Added an includeContact parameter (default false) to RecruitmentResumeService.getApplication, and the controller now checks recruitment.candidates.contact via AuthorizationService before passing it through — identical pattern to the fix already applied to the search/list endpoints.

Files changed: apps/api/src/recruitment/recruitment-resume.controller.ts, apps/api/src/recruitment/recruitment-resume.service.ts

Regression coverage: AUDIT-003 (masked) and AUDIT-004 (unmasked when authorized) in recruitment-contact-masking.e2e.spec.ts — both passing.

# 3. Full Requirements Checklist

| Requirement | Status | Test(s) |
| --- | --- | --- |
| Review-only user cannot get phone/email via POST /candidates/search | VERIFIED_PASSING | AUDIT-001 |
| Review-only user cannot get phone/email via GET /jobs/:jobId/candidates | VERIFIED_PASSING | AUDIT-002 |
| Review-only user cannot get phone/email via GET /applications/:applicationId | VERIFIED_PASSING (defect found and fixed by this audit) | AUDIT-003 |
| Contact-permitted user sees real values on all three endpoints (masking is conditional, not permanently null) | VERIFIED_PASSING | AUDIT-004 |
| Masking cannot be bypassed via pagination/sort/search parameters | VERIFIED_PASSING | AUDIT-005 |
| WhatsApp only discloses the number with BOTH contact and call permission (real menu state machine driven end to end) | VERIFIED_PASSING | AUDIT-006 |
| Tenant boundary enforced for application detail and candidate list | VERIFIED_PASSING | AUDIT-007 |
| Denial responses do not leak protected fields | VERIFIED_PASSING | AUDIT-008 |
| Revoked permission is respected — DB-level grant genuinely removed; in-memory cache staleness window documented precisely (bounded ~5 minutes, not instant, not permanent) | VERIFIED_PASSING_WITH_DOCUMENTED_CAVEAT | AUDIT-009 |
| Export-only permission can export contact fields without review/contact — confirmed as the existing, documented Sprint 7.16 policy; not altered by this audit | VERIFIED_AS_DOCUMENTED_POLICY | AUDIT-010 |
| No export permission blocks the export endpoint entirely | VERIFIED_PASSING | AUDIT-011 |
| Cross-tenant export status/download denied | VERIFIED_PASSING | AUDIT-012 |
| CSV formula injection neutralized in real exported file bytes | VERIFIED_PASSING | AUDIT-013 |
| Audit entries record correct tenant/candidate/actor/platform/timestamp | VERIFIED_PASSING | AUDIT-014 |
| providerCallId/failureReason never fabricated (no code path writes them) | VERIFIED_PASSING | AUDIT-015 |
| No PATCH/DELETE route exists for call-log rows (append-only at the HTTP layer) | VERIFIED_PASSING | AUDIT-016 |
| Unauthorized recruiter / revoked WhatsApp link / cross-tenant candidate / missing phone / contact-without-call / call-without-contact / duplicate submission / cancelled call / client cannot self-report provider states / audit rows never contain raw phone numbers | VERIFIED_PASSING | SEC-CALL-001 through 011 |
| Replayed/forged provider callback, provider timeout/rejection, incomplete call-status info | NOT_APPLICABLE — No provider callback route/code exists anywhere in the recruitment module — confirmed by repository-wide search, not assumed. | SEC-CALL-012 through 016 |
| Website Playwright screenshots | VERIFIED_PASSING | PHASE4-UI-001/002/003, PHASE5-UI-001/002 |
| iOS unit suite + full app build | VERIFIED_PASSING | KreviaCoreTests 63/63; xcodebuild BUILD SUCCEEDED |
| Backend regression (recruitment e2e, cross-platform, export-worker, scoring) | VERIFIED_PASSING | 60 passed, 5 correctly skipped, 0 failed |

# 4. The Five Former NOT EXECUTED Tests — Final Disposition

Final disposition: NOT APPLICABLE (upgraded from NOT EXECUTED)

Verification method: Repository-wide grep across apps/api/src/recruitment for "call-status", "call-callback", "providerCallId" (as a write target), and "callback" found zero route/controller/service code that receives or processes any provider call-status event. Additionally, AUDIT-015 directly queries every existing recruitment_call_logs row in the test database and asserts providerCallId and failureReason are null on all of them, confirming no code path populates these columns today.

| ID | Scenario | Disposition |
| --- | --- | --- |
| SEC-CALL-012 | replayed provider callback is rejected | NOT APPLICABLE — no callback endpoint exists to replay a request against |
| SEC-CALL-013 | forged provider callback signature is rejected | NOT APPLICABLE — same reason; no signature-verification code exists for a recruitment call callback (the signature-verification PATTERN exists elsewhere, in apps/api/src/voice/voice-webhook.controller.ts, for inbound voice webhooks — a different, already-tested feature) |
| SEC-CALL-014 | provider timeout handled without a false COMPLETED/CONNECTED state | NOT APPLICABLE — no code calls a provider for recruitment calling, so no timeout can occur |
| SEC-CALL-015 | provider rejection handled without a false COMPLETED/CONNECTED state | NOT APPLICABLE — same reason |
| SEC-CALL-016 | incomplete call-status information never fabricates a missing field | NOT APPLICABLE — same reason |

Recommended next step: If automated outbound calling is ever implemented (see the original Phase 5 report's feasibility assessment — currently not feasible: no credentials, no origination code, no consent mechanism), write these five as real tests against the new callback endpoint at that time, reusing the HMAC signature-verification pattern already proven in apps/api/src/voice/voice-webhook.controller.ts and apps/api/src/channels/channel.runtime.ts's verifyTwilioSignature.

# 5. Export Authorization Policy — Findings

Authorizing permission: recruitment.candidates.export

Distinct from contact permission: True

Can export contact fields without review/contact: YES — confirmed and verified (AUDIT-010). This is the pre-existing, explicitly documented Sprint 7.16 design decision (see the original code comment in recruitment-export.service.ts: 'mobileNumber/email are still included by default here since the export permission itself already gates all of them'), not an undocumented gap and not something this audit changed.

Tenant/auth boundaries preserved across pagination/worker/retries/polling: YES — the export worker's pagination (RecruitmentExportWorkerService) and status/download endpoints are all organization-scoped at every query; verified in the Sprint 7.17 Phase 3 export-worker test suite (still passing) and re-confirmed here (AUDIT-012: cross-tenant export status/download denied).

Cross-tenant export access: DENIED — verified (AUDIT-012): a different organization's token cannot read another organization's export job status or download URL (404 in both cases).

Revoked permission checked at execution/download: Checked at request time (controller guard) and at download time (getDownloadUrl re-validates organizationId + token); NOT re-checked mid-flight for a long-running async export job already queued before revocation — documented as a theoretical, low-severity gap (an export already queued under a since-revoked permission will still complete), not tested further in this pass given the sprint's time constraints.

CSV formula injection: Neutralized — verified against real exported file bytes (AUDIT-013), not just the sanitizer function in isolation.

# 6. Test Commands and Results

Command: npx vitest run --no-file-parallelism src/recruitment/recruitment.e2e.spec.ts src/recruitment/recruitment-cross-platform.e2e.spec.ts src/recruitment/recruitment-export-worker.e2e.spec.ts src/recruitment/recruitment-calling-security.e2e.spec.ts src/recruitment/recruitment-contact-masking.e2e.spec.ts src/recruitment/recruitment-scoring.service.spec.ts

Exit code: 0 — 6 files passed; 60 tests passed, 5 correctly skipped (NOT APPLICABLE), 0 failed

Command: cd apps/ios/KreviaCore && swift test

Exit code: 0 — 63/63 tests passed, 0 failures

Command: cd apps/dashboard && npx tsc --noEmit -p tsconfig.json

Exit code: 2 — 32 pre-existing errors, all in Playwright config/fixtures/page-objects unrelated to Phase 5 — identical count to the baseline established before this audit; zero new errors

Command: cd apps/dashboard && npx playwright test tests/uat/specs/05-sprint-7.17-cross-platform.spec.ts --project=recruitment-diagnostic

Exit code: 0 — 5/5 PASSED (PHASE4-UI-001/002/003, PHASE5-UI-001/002) — all real screenshots captured. One genuine, reproducible test-harness bug was found and fixed during this audit: PHASE4-UI-003 reloaded the page mid-test, rotating the single-use refresh-token cookie a second time without re-capturing it, which intermittently logged the session out before the next test (landing on /login). Fixed by re-reading the rotated cookie after reload.

# 7. Files Changed in This Audit

apps/api/src/recruitment/recruitment-resume.controller.ts: getApplication now checks recruitment.candidates.contact and passes includeContact through — the defect this audit found

apps/api/src/recruitment/recruitment-resume.service.ts: getApplication masks mobileNumber/email by default (fail-safe), matching the pattern already used by listCandidates and the shared query service

apps/api/src/recruitment/recruitment-calling-security.e2e.spec.ts: The five provider-callback stubs reclassified from NOT EXECUTED to NOT APPLICABLE with precise, verified justification

apps/api/src/recruitment/recruitment-contact-masking.e2e.spec.ts: New — 16 real tests independently verifying Steps 2, 3 and 4 of this audit end to end

apps/dashboard/tests/uat/specs/05-sprint-7.17-cross-platform.spec.ts: Fixed a reproducible test-harness bug this audit found: PHASE4-UI-003 reloaded the page mid-test, rotating the single-use refresh-token cookie a second time without re-capturing the new value, which intermittently logged the test session out before the next test ran. Re-reads the rotated cookie after reload now.

# 8. Remaining Blockers

No live WhatsApp provider credentials configured (TWILIO_ACCOUNT_SID/AUTH_TOKEN/WHATSAPP_FROM all absent from .env)

Owner: User (stated plan: upgrade the Twilio account personally)

Action required: Configure a non-trial-expired Twilio account (or Meta Cloud API) with Voice/WhatsApp capability

Acceptance criteria: RecruitmentWhatsAppSenderService.isConfigured() returns true; a real inbound WhatsApp message round-trips through the real webhook with a verified signature

A long-running async export job already queued before a permission revocation is not re-checked mid-flight before completion

Owner: Engineering (not reproduced as exploitable in this audit's time budget — documented as a theoretical gap)

Action required: Decide whether this is an accepted risk (exports are typically short-lived and the window is narrow) or needs a re-check added to RecruitmentExportWorkerService before marking COMPLETED

Acceptance criteria: Explicit product/security decision recorded; if a fix is wanted, add a permission re-check immediately before the worker marks a job COMPLETED

# 9. Locally Simulated vs. Live External-Provider Verification

Verified for real, locally (real HTTP, real Postgres, real auth):

All contact/calling/export authorization logic (real HTTP requests, real Postgres, real AuthorizationService permission resolution, real argon2 password verification via actual login)

WhatsApp's menu/authorization state machine (real handleMessage calls through a real VERIFIED link row, real database)

CSV formula-injection neutralization (real exported file bytes fetched from real object storage)

iOS unit tests and a full real Xcode build

NOT performed — live external-provider verification:

No real Twilio/Meta WhatsApp message was sent or received — credentials are not configured in this environment, and this audit did not create any paid subscription or change billing settings

No real outbound phone call was placed — automated calling is not implemented in this codebase